# Software Test Plan (STP) – Traffic Management System (Simulation)

Project: Traffic Management System (Simulation) – Problem Statement No. 16
Version: 1.0
Authors: P3 – QA/Test & Integration Lead / Team
Date: 04-10-2026
Status: Draft – Sprint 1

## 1. Introduction

Purpose:
This Software Test Plan defines the testing objectives, scope, strategy, resources, schedule, responsibilities, entry/exit criteria, traceability, and reporting process for the Traffic Management System (Simulation). It is aligned with the project SRS and supports development, testing, Git/GitHub activity, Jira tracking, and CI/CD throughout the project.

Scope:
Testing covers the software functions defined in the SRS: traffic signal control, vehicle and pedestrian detection, traffic-flow simulation, incident detection and alerting, reporting/analytics, administration, non-functional requirements, and security requirements. Testing includes unit, integration, system, acceptance, regression, performance, usability/accessibility, resilience, backup/recovery, interoperability, and security validation as applicable.

References:
1. Software Requirements Specification (SRS) – Traffic Management System (Simulation), Problem Statement No. 16, Version 1.0, dated 07-09-2026.
2. Project design/architecture specifications and approved Jira backlog.
3. Git/GitHub repository and CI/CD workflow configuration.
4. Applicable traffic-control, accessibility, data-protection, and security requirements identified by the SRS.

Definitions:
TMS – Traffic Management System; SRS – Software Requirements Specification; RTM – Requirements Traceability Matrix; CI/CD – Continuous Integration/Continuous Delivery; RBAC – Role-Based Access Control; MFA – Multi-Factor Authentication; NFR – Non-Functional Requirement; UAT – User Acceptance Testing; VDC – Vehicle Detection and Classification.

## 2. Test Items

- Signal Control Module
- Vehicle & Pedestrian Detection Module
- Traffic Simulation Engine
- Incident Detection & Alerting Module
- Reporting, Analytics & Administration Module
- Security and access-control functions
- Central platform APIs, data interfaces, logging and audit functions
- Non-functional characteristics including performance, reliability, scalability, accessibility, portability, backup/recovery and interoperability
- CI/CD build-and-test pipeline

## 3. Features to be Tested

Features mapped to SRS requirement IDs:

Functional requirements:
- TMS-F-001 to TMS-F-005: Traffic Signal Control
- TMS-F-006 to TMS-F-008: Vehicle & Pedestrian Detection
- TMS-F-009 to TMS-F-013: Simulation Engine
- TMS-F-014 to TMS-F-016: Incident Detection & Alerts
- TMS-F-017 to TMS-F-019: Reporting, Analytics & Administration

Non-functional requirements:
- TMS-NF-001 to TMS-NF-010: Performance, reliability, security/compliance, accessibility, scalability, resilience, maintainability, portability, backup/recovery and interoperability

Security requirements:
- PRJ-SR-001 to PRJ-SR-005: TLS, MFA, protection/logging of identifiable video, RBAC/least privilege, and anomalous-command detection.

Sprint 1 emphasis:
- TMS-S1-07: Detection interface + vehicle detection foundation
- TMS-S1-08: Pedestrian detection foundation
- TMS-S1-09: Incident model + detection interface
- TMS-S1-14: Sprint 1 integration test suite

## 4. Features Not to be Tested

The following are outside the software test scope unless explicitly brought into the project through an approved change:

- Physical construction or modification of roads, intersections, signal cabinets or other road infrastructure.
- Vehicle-side/in-car systems.
- Core city-planning or zoning decisions.
- Vendor-internal firmware and hardware implementation details outside the project boundary.
- Production deployment on real public intersections and formal traffic-engineering sign-off.
- Internal implementation of third-party systems; only the defined interface/contract is tested.
- Real emergency-service operations; only the notification/dispatch interface and acknowledgement behavior defined by the SRS are tested.

## 5. Test Approach / Strategy

Test Levels:
- Unit testing: individual classes, functions, services, algorithms and modules.
- Integration testing: interfaces between Detection, Signal Control, Simulation, Incident, Reporting and Administration modules.
- System testing: end-to-end workflows against the approved SRS.
- Acceptance testing: verification of high-priority requirements and defined acceptance criteria.

Test Types:
- Functional testing
- Boundary and negative/error-condition testing
- Regression testing
- Performance and load testing
- Reliability/resilience testing
- Usability and accessibility testing
- Security testing
- Backup/recovery testing
- Interoperability/API contract testing

Approach:
Each development story shall have acceptance criteria and corresponding tests. Unit tests are created alongside implementation. Integration tests verify module interactions. System tests verify end-to-end behavior. Defects are recorded in Jira and linked to the affected story. GitHub pull requests reference the Jira issue and CI/CD must build the project and execute available automated tests.

Entry Criteria:
- Approved/current requirements and acceptance criteria are available.
- Code for the target test item is committed to the repository.
- Required test data or simulation scenarios are available.
- Test environment and dependencies are operational.
- CI/CD workflow is available for automated build/test execution.

Exit Criteria:
- 100% of planned test cases for the release/sprint scope are executed.
- All critical/blocking defects are closed or formally accepted.
- All applicable acceptance criteria are satisfied.
- Automated tests pass in CI for the submitted build.
- RTM coverage is updated and test evidence is recorded.
- No unresolved defect remains that prevents safe demonstration of the committed scope.

## 5.1 Security Validation

Security validation shall cover the security requirements and security-relevant functional behavior in the SRS:

- PRJ-SR-001: Verify TLS 1.2+ is mandatory for network connections.
- PRJ-SR-002: Verify MFA is required for operator actions that change signal-control state.
- PRJ-SR-003: Verify identifiable video/image data is encrypted at rest and access is logged.
- PRJ-SR-004: Verify RBAC and least-privilege access; unauthorized privilege escalation is denied and logged.
- PRJ-SR-005: Verify anomalous command patterns generate a security alert within the defined target.
- Verify invalid/unauthorized signal-control and emergency-preemption requests are rejected and logged.
- Perform input validation, negative testing, access-control testing and relevant API/security checks.
- Sensitive information must not be exposed through application logs or test artifacts.

## 6. Test Environment

Hardware:
Development/test laptops or lab systems capable of running the project software and simulation environment. Physical field-controller hardware is not required for the software-only test scope; interfaces may be simulated or mocked where appropriate.

Software:
Traffic Management System build under test; project runtime and dependencies defined by the repository; database/configuration services used by the implementation; web UI where applicable.

Tools:
Jira for backlog, sprint and defect tracking; Git/GitHub for version control and pull requests; GitHub Actions or the approved repository CI workflow for automated build/test execution; API testing tools where applicable; browser-based testing tools where applicable; the unit-test framework selected by the implementation language; performance/load tooling where required.

Test Data:
Synthetic/simulated traffic sensor and camera inputs, vehicle-classification validation data, manual vehicle-count ground truth, pedestrian requests, road-network models, signal-timing scenarios, injected incident scenarios, user-role test accounts, configuration data and controlled security-test inputs.

Environment:
A reproducible development/test environment documented in the repository, with configuration externalized where required by the SRS.

## 7. Test Schedule

Sprint 1 schedule:
october 19th to october 23rd

Project-level schedule:
Testing continues incrementally in every sprint. Regression, system, performance, security, accessibility, recovery and acceptance suites are expanded as the corresponding features become available.

## 8. Test Deliverables

- Software Test Plan (this document)
- Functional, unit and integration test cases
- Automated test scripts where applicable
- Test data and simulation scenarios
- CI/CD build and test execution evidence
- Test execution logs/results
- Jira defect records and retest evidence
- Requirements Traceability Matrix (RTM)
- Sprint-wise test status and metrics
- Final Test Summary Report / acceptance evidence

## 9. Roles and Responsibilities

| Role | Name / Owner | Responsibility |
| --- | --- | --- |
| QA/Test & Integration Lead | Likhita | Own STP, coordinate test planning/execution, maintain RTM, coordinate integration/regression testing, track defects and Sprint 1 integration testing. |
| Module/Development Lead | Naveen | Implement assigned features, write unit tests, provide testable builds, fix defects and support integration testing. |
| Scrum Master / Project Coordinator | Roshini | Facilitate sprint planning/review, keep Jira workflow and project tracking updated, coordinate team dependencies and review readiness. |
| Requirements / Product Representative | Manoj | Confirm scope and acceptance expectations, review sprint outcomes and approve readiness/sign-off as applicable. |

## 10. Risks and Mitigation
Risk: Detection/model outputs are not stable enough for repeatable tests.
Mitigation: Use controlled synthetic inputs, fixed validation datasets/scenarios and mocked interfaces where required; record model/test-data versions.

Risk: Integration dependencies between modules delay testing.
Mitigation: Define stable interfaces early, use stubs/mocks, integrate continuously and run CI tests on every relevant change.

Risk: CI build/test failures block development.
Mitigation: Require CI on pull requests, fix failing builds before merging and keep dependency/setup instructions in the repository.

Risk: Test environment or simulation dependencies become unavailable.
Mitigation: Maintain a reproducible setup, document dependencies and retain representative test data/scenarios.

Risk: False or inaccurate vehicle/pedestrian detection affects signal decisions.
Mitigation: Validate classification/counting against defined acceptance criteria and use boundary/error cases and controlled ground truth.

Risk: Unauthorized signal-control actions or sensitive video data are exposed.
Mitigation: Enforce TLS, MFA, RBAC/least privilege, encryption at rest, access logging and security-focused negative testing.

Risk: Performance/scalability targets are not met at larger simulated scale.
Mitigation: Add performance/load tests incrementally and measure against the SRS thresholds.

Risk: Sprint work is completed without corresponding test evidence.
Mitigation: Treat test cases, CI results and Jira evidence as part of Definition of Done.

| Risk | Mitigation |
| --- | --- |
| Unstable detection/model outputs | Use controlled datasets/scenarios, fixed test inputs and repeatable validation procedures. |
| Module integration delays | Define interfaces early, use mocks/stubs and integrate continuously through CI. |
| CI/build failures | Run automated build/tests on changes; fix failing builds before merge. |
| Test environment/dependency outage | Maintain reproducible setup and representative local test data. |

## 11. Assumptions & Dependencies

- The approved/current SRS remains the baseline for test scope and acceptance criteria.
- Jira contains the current backlog, sprint assignments, owners and defects.
- GitHub is the controlled source repository and pull requests are used for review.
- CI/CD is configured to build the project and execute available automated tests on changes.
- Test data and simulation scenarios required by each feature are available before execution.
- External/vendor interfaces may be mocked or stubbed where real hardware/services are unavailable.
- Field hardware and real-world traffic deployment are outside the software-only test scope unless explicitly added through an approved change.
- Traffic simulation outputs are treated as estimates and do not replace formal traffic-engineering sign-off, as stated in the SRS.

## 12. Suspension & Resumption Criteria

Suspend testing if:
- The test environment is unavailable or corrupted such that planned tests cannot execute.
- The build has a blocking failure that prevents execution of a substantial portion of the planned suite.
- A critical defect creates unsafe or invalid system behavior for the test objective.
- Required test data, service dependencies or interfaces are unavailable and no approved stub/mock exists.

Resume testing when:
- The blocking defect/build failure is resolved and a new CI-passing build is available.
- The test environment is restored and verified.
- Required dependencies/test data are available.
- Previously blocked tests are re-run and results are recorded in Jira/RTM.

## 13. Test Case Management & Traceability

The RTM maps every SRS requirement to its verification test case. The baseline mapping below is taken from the SRS and shall be maintained as implementation evolves.

Functional:
TMS-F-001 → TC-Sig-01
TMS-F-002 → TC-Sig-02
TMS-F-003 → TC-Sig-03
TMS-F-004 → TC-Sig-04
TMS-F-005 → TC-Sig-05
TMS-F-006 → TC-VDC-01
TMS-F-007 → TC-VDC-02
TMS-F-008 → TC-VDC-03
TMS-F-009 → TC-Sim-01
TMS-F-010 → TC-Sim-02
TMS-F-011 → TC-Sim-03
TMS-F-012 → TC-Sim-04
TMS-F-013 → TC-Sim-05
TMS-F-014 → TC-Inc-01
TMS-F-015 → TC-Inc-02
TMS-F-016 → TC-Inc-03
TMS-F-017 → TC-Rpt-01
TMS-F-018 → TC-Adm-01
TMS-F-019 → TC-Adm-02

Non-functional:
TMS-NF-001 → TC-Perf-01
TMS-NF-002 → Operations/Uptime Report
TMS-NF-003 → TC-Sec-01
TMS-NF-004 → TC-UX-01
TMS-NF-005 → TC-Scale-01
TMS-NF-006 → TC-Rel-01
TMS-NF-007 → TC-Maint-01
TMS-NF-008 → TC-Port-01
TMS-NF-009 → TC-BCP-01
TMS-NF-010 → TC-Interop-01

Security:
PRJ-SR-001 → TC-Sec-02
PRJ-SR-002 → TC-Sec-03
PRJ-SR-003 → TC-Sec-04
PRJ-SR-004 → TC-Sec-05
PRJ-SR-005 → TC-Sec-06

Traceability shall also include Jira issue IDs, GitHub pull requests/commits and CI execution evidence for implemented stories.

## 14. Test Metrics & Reporting

Metrics collected:
- Planned vs executed test cases
- Test pass/fail/block percentage
- Requirement coverage percentage
- Sprint acceptance-criteria coverage
- Automated-test/CI pass rate
- Defect count by severity
- Defect aging and reopen rate
- Regression-test pass rate
- Integration-test pass rate
- Performance measurements against SRS thresholds
- Security-test pass/fail results
- Build failure frequency

Reports:
- Sprint-wise test execution status
- Jira defect/status dashboard
- CI/CD build and test results
- RTM coverage report
- Final Test Summary Report

Definition of Done for a tested story:
- Implementation committed and reviewed.
- Unit tests added and passing where applicable.
- Integration tests added/executed where applicable.
- Acceptance criteria verified.
- CI build/tests pass.
- Jira status and evidence updated.
- No unresolved blocking defect remains.

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA/Test & Integration Lead | P3 |  |
| Development Lead / Team Representative | P1/P2/P4 |  |
| Scrum Master / Project Coordinator | P4 |  |
| Course Coordinator / Reviewer |  |  |